Australian Market Expansion Strategy -

Workforce-Based Business Expansion Analytics

Project planning and schedule

By: YuChien Ting

Total Schedule： 8–12 weeks

Estimate Starting Date (d/m/y): 12/06/2026

Estimate Ending Date (d/m/y): 04/09/2026

To Do List

- Business Understanding + Dataset Collection

  - Research on business concept (ex. Business questions)

  - Prepare report on concept and potential datasets

  - Data Collection + Cleaning

- Database development

  - Database design

  - ETL (Automation)

  - Validation + Data Wrangling

- Analysis

- EDA

- Business Analysis

- Record the insights

- ML Modeling

- Chose Model

- Train Model

- Compare Model performance

- Dashboard + Analyst

- Analysis Visualisation

- Create Dashboard

- Create Report

- Documentation

- Modify and finalise the documents.

- Modify and finalise the GitHub and coding files

RoadMap and Schedule：

Phase 1 — Business Understanding + Dataset

3–5 days

Goal:

- define business problem

- choose datasets

- define KPIs/questions

Phase 2 — Database + ETL + Validation

1.5–2 weeks

Goal:

- schema design

- cleaning pipeline

- validation scripts

- PostgreSQL integration

Deliverables:

- tables

- ETL scripts

- cleaning logs

- validation reports

Phase 3 — EDA + Business Analysis

1–2 weeks

Goal:

- understand patterns

- visualize operations

- identify anomalies

- derive business insights

THIS phase is VERY important.

Many candidates skip business analysis depth.

Phase 4 — ML Modeling

1–2 weeks

Goal:

- forecasting

- anomaly detection

- prediction

DO NOT over-focus on:

- trying 20 models

- squeezing tiny accuracy improvements

Instead focus on:

- interpretability

- business relevance

- reasoning

Phase 5 — Dashboard / Application

1–2 weeks

Goal:

- interactive analytics

- KPI dashboard

- visualization

- AI insight display

Use:

- Streamlit

- Tableau

- Power BI

Phase 7 — Documentation + GitHub Polish

3–5 days

VERY important.

This is where many projects become:

- impressive
or

- chaotic